# Original BRD vs Current CashLine Scope Gap Analysis

Date: 2026-04-20

Source baseline reviewed:

- `/Users/gabr/Downloads/Shatta PPP/ERP_BRD_Dual_Portal_Egypt_Finance_Inventory_Localized_v1_2.docx`

Current implementation evidence reviewed:

- `docs/MODULE_TECHNICAL_DESIGN_LOG.md`

- `docs/IMPLEMENTATION_PROGRESS.md`

- `docs/V1_PRODUCTION_MVP_GO_LIVE_DECISION_2026-04-20.md`

- `ops/cutover/mvp-production-scope.json`

- backend/application/module folder structure under `src/backend`

- module design records under `docs/module-design`

## Executive Summary

The original BRD defined a dual-portal ERP for institutional supply, contracting, inventory, delivery, finance, Egypt tax localization, ETA e-invoicing, maker/checker governance, and SAP-aligned inventory management.

Since project start, the product scope has materially expanded beyond the original BRD. The implemented and designed system now includes a broader platform operating model covering production-MVP governance, system-owner and administrator control, granular function governance, public onboarding, KYC review, desktop delivery, asynchronous processing, notifications, gateway payments, FX, Islamic Finance, operational monitoring, API/developer publication, architecture documentation, and a redesigned bilingual enterprise shell.

The original BRD remains valid as a foundation, but it no longer describes the full current product. A new BRD is required.

## Major Scope Added After The Original BRD

| Area | Original BRD Coverage | Current Added Scope | Gap Status |

|---|---|---|---|

| Release model | General implementation phases | Controlled V1 production MVP, named-user rollout, go-live gates, cutover package, readiness automation, rollback runbooks | Added |

| System ownership | Super Admin/Admin only | Dedicated `System_Owner` bootstrap/governance role limited to Administrator creation and Administrator activity reporting | Added |

| Administrator governance | User and role management | Administrator-only user creation, function administration, mandatory reason capture for suspend/hold/delete, user reports, function governance | Added |

| Function governance | RBAC and maker/checker | Configurable portal menu sections, role/function sets, backend route enforcement, side-menu visibility by role/user type | Added |

| Public onboarding | Supplier/customer onboarding | Public self-registration, onboarding policies, KYC checklist evaluation, review findings, hold/return/reject/reopen, activation readiness | Expanded |

| Notifications | Alerts and workflow notifications | Notification templates, queue orchestration, retry/failure/recovery, user notification center concept, async worker handling | Expanded |

| Async architecture | Not detailed | Outbox, inbox, dead-letter replay, worker processors, callback processing, event publishing | Added |

| Desktop app | Not in original scope | Electron-style desktop wrapper, desktop security/session controls, controlled release and packaging | Added |

| UI/UX model | General role dashboards | Kendo/enterprise shell, sidebar dropdowns, top bar/breadcrumb polish, Arabic RTL, removal of demo guidance, watermark, production visual cleanup | Expanded |

| API/developer platform | Basic integrations | API documentation, OpenAPI snapshot, partner developer portal, release versioning, changelog, deprecation policy | Added |

| Architecture artifacts | Architecture out of scope | Application, integration, deployment, DevOps, data architecture, ERD, diagram packs | Added |

| Payments | Supplier payment lifecycle | Paymob/Fawry provider configuration, gateway execution, callbacks, settlement orchestration, wallet/card token references | Expanded |

| FX/multi-currency | Foreign currency should be supported | USD/EGP priority lane, FX quote history, manual FX override, revaluation, accounting impacts | Expanded |

| Finance controls | GL, AR/AP, close, statements | AP reversal, bank transfer batches, cash/treasury transfer, collections workbench, aging, statements, withholding tax, close hardening | Expanded |

| Inventory | SAP-aligned inventory | Stock count, variance, warehouse transfer, replenishment, safety stock, expiry/quarantine/damaged stock, lot/serial deepening | Expanded |

| Sales/commercial controls | Order and contract execution | Pricing engine, external pricing visibility, discount override, credit control, returns, credit notes, POD and failed delivery recovery | Expanded |

| Islamic Finance | Not in original BRD | Islamic Finance domain, partner lenders, product profiles, facilities, Shariah reviews, Murabaha cases, contracts, disbursements, settlements, receivables finance, reporting | Added |

| Murabaha operations | Not in original BRD | Parallel-service architecture, Murabaha state model, PO/GR, margin, installment servicing, delinquency, restructure, servicing notices | Added/deferred for MVP |

| Regulatory fintech layer | Egypt tax/ETA only | FRA Law No. 5-oriented fit-gap for role clarity, digital identity, e-contracts, e-records, outsourcing register, sandbox, Arabic disclosures | Added as target gap |

| QA/governance | Acceptance criteria | Deep QA/QC, architecture fitness, state transition, negative testing, async monitoring, test evidence export | Expanded |

## Original BRD Scope Still Valid

The following original BRD areas remain valid and should be preserved in the new BRD:

- dual portal architecture with shared backend

- internal ERP and external supplier/customer portals

- role-based access control

- maker/checker governance

- supplier and customer onboarding

- procurement, purchase order, goods receipt, inventory, delivery, invoicing, collections

- Egypt finance, tax, statutory reporting, and ETA e-invoicing requirements

- SAP-aligned inventory visibility, stock movement, replenishment, and count controls

- reporting, audit, data segregation, document retention, and operational dashboards

## Original BRD Areas Requiring Reframing

| Original Area | Required Reframe |

|---|---|

| “Super Admin” | Replace with controlled hierarchy: `System_Owner` for Administrator bootstrap/governance, `Administrator` for user/function governance, operational roles for business workflows. |

| “External portal” | Reframe as supplier and customer role-specific packages with onboarding, profile, statements, documents, requests, payments/status, and role-restricted functions. |

| “Admin” | Expand into user lifecycle, function configuration, portal menu governance, reports, status reasons, and auditability. |

| “Notifications” | Expand from simple alerts into notification center, templates, queue, retry, failure, recovery, and audit trail. |

| “Integration requirements” | Expand into integration endpoint registry, outbox/inbox, callbacks, dead-letter replay, gateway adapters, ETA, developer portal, OpenAPI, and partner publication. |

| “Reporting” | Expand into role-based operational reports, drilldowns, export/print, user administration reports, finance statements, supplier/customer statements, Islamic Finance reports, and go-live evidence packs. |

| “Go-live” | Reframe as Production MVP with explicitly deferred/held scope rather than full enterprise-suite launch. |

## Production MVP Scope Impact

The current production strategy is not a full enterprise-suite go-live. It is a controlled named-user production MVP.

Included in MVP:

- public landing and authenticated access

- supplier and customer self-onboarding

- operations onboarding review and case lifecycle

- supplier and customer profile activation

- administrator user provisioning and function administration

- system-owner administrator governance

- role-based navigation and backend access enforcement

- core supplier/customer portal read models

- core procurement, sales, AP, AR, and finance visibility where evidenced

- workflow, audit, notifications, reporting snapshots

- web portal and desktop wrapper consistency

- SQL Server production path and rollback procedure

Deferred or held outside MVP:

- full Islamic Finance go-live

- Murabaha operations go-live

- Oracle parity

- broad unrestricted rollout

- live ETA target-environment qualification

- Paymob/Fawry live target-environment qualification

- full FRA fintech compliance certification claims

## New BRD Recommendation

The new BRD should supersede the original BRD while preserving it as historical baseline. It should be titled:

`CashLine ERP Detailed Business Requirements Document - Current Baseline and Production MVP`

The new BRD should include:

- current business context and operating model

- portal/channel model covering web and desktop

- role model covering System Owner, Administrator, internal users, suppliers, customers, and future regulated roles

- function-governance model

- onboarding and KYC model

- core ERP modules

- finance, tax, payments, FX, and reporting

- inventory and delivery controls

- Islamic Finance and Murabaha as extended/deferred domains

- regulatory fintech fit-gap requirements

- integration, async, notification, API, and developer portal requirements

- UI/UX and Arabic/RTL production requirements

- production MVP scope, deferrals, risks, and acceptance criteria